# Statement of Work (SOW)

Project: G2E (Internal Professional Services Operations Platform)
Document version: 1.2
Effective date: April 23, 2026

## 1. Purpose

This Statement of Work defines the scope, deliverables, and acceptance criteria for design, implementation, and handoff of a single-tenant internal web application that consolidates time tracking, expense management, client and project administration, resource visibility, approvals, finance operations (quotes and invoicing), and optional AI-assisted workflows for a professional services organization. Matt Loft acted as the project client (stakeholder / product direction) for this MIS 321 deliverable.

The solution replaces fragmented tools (e.g., separate time/expense tooling and spreadsheet-based resource tracking) with one authoritative system: ASP.NET Core REST API + React SPA, backed by a relational database (MySQL in production; in-memory for automated tests).

## 2. Parties

| Role | Organization | Representative |
| --- | --- | --- |
| Client (project) | Matt Loft | Matt Loft |
| Vendor / Delivery team | University of Alabama — MIS 321 Group Project 2 | Evan Cargile; Evan Patterson; Gareth Garner |

## 3. Objectives

1. Provide role-based access so Admin, Partner, Finance, Manager, and Individual Contributor (IC) users see only appropriate data and actions.

2. Enable weekly timesheet capture with validation, weekly sign-off / approval workflows aligned to project and org hierarchy.

3. Support expense submission and approval with manager/admin review paths and finance visibility where specified.

4. Maintain a resource / availability view derived from logged hours (and related rules) for org-wide planning.

5. Support client and project directory operations, staffing assignments, PTO requests and approvals, and reporting for personal and operational use.

6. Provide finance capabilities including expense register visibility, client quotes, issued invoices (including project expense billing and per-user payout-style issuance where implemented), and AI-assisted narrative/draft/audit features subject to configuration and API availability.

7. Ship with automated API tests, configuration for cloud database deployment, and demo / seed options for training and acceptance.

## 4. Scope of Work (In Scope)

### 4.1 Application architecture

- Backend: ASP.NET Core Web API, JWT authentication, EF Core, migrations, RBAC authorization policies.

- Frontend: React (Vite) SPA with routed modules for home, timesheet, expenses, clients, projects, resource tracker, reports, finance, and administration.

- Data: Relational schema with documented migrations; support for DATABASE_URL or connection string configuration.

### 4.2 Security and access control

- Email/password login, JWT session handling, active-user enforcement.

- Role model: Admin, Partner, Finance, Manager, IC with documented permission boundaries on API routes and UI affordances.

- IC catalog access: Clients (and project stubs where applicable) scoped to staffed/catalog-allowed work as implemented.

- Finance portfolio indicators for finance users on client APIs where implemented (roster + project-assigned finance).

### 4.3 Time tracking and approvals

- Weekly timesheet CRUD with validation (e.g., quarter-hour increments, catalog alignment where enforced).

- Weekly submission and approval/rejection with status model; submission snapshots for pending weeks to avoid ambiguity between “grid total” and “what was submitted.”

- Approval routing logic delegated to dedicated project/org routing services (delivery manager, engagement partner, reporting partner, etc.) as implemented in code.

- AI-assisted “Review week” (rules + optional OpenAI) via server-side endpoints; no auto-write from AI to persisted timesheet lines.

### 4.4 Expenses

- Expense entry, status workflow (pending / approved / rejected), and role-appropriate listing and approval queues.

- Team / manager / admin visibility rules per implementation.

- AI-assisted “Review draft” for expenses (rules + optional OpenAI); advisory only.

### 4.5 Clients, projects, assignments, tasks

- Client directory, search, admin patch/deactivate; partner finance lead on client create where required; billing rate visibility rules.

- Projects linked to clients, budgets, delivery manager / engagement partner / assigned finance fields as implemented.

- Assignments (client roster, project team), and project tasks per API surface.

- Staffing recommendations service with deterministic behavior and optional OpenAI reranking using shared AIRecommendations configuration.

### 4.6 PTO

- PTO request lifecycle, approver resolution, and listing endpoints consistent with the product model.

### 4.7 Finance and billing artifacts

- Finance expense ledger and related insights/narratives where implemented.

- Quotes (create/list) with role rules as implemented.

- Invoices: issuance flows supported by the API (e.g., project approved expenses, per-user payouts) with print/download as implemented.

- Finance AI assistant endpoints for ledger audit / quote draft assistance, subject to AIRecommendations:Provider and valid OpenAI credentials.

### 4.8 Operations AI (cross-cutting)

- Server-side OpenAI integration for operations and finance assistants; shared configuration (AIRecommendations).

- Documented behavior: deterministic path always available; LLM path when provider and key allow.

### 4.9 Reporting

- Personal and operational report endpoints as implemented (e.g., summaries by date range).

### 4.10 Administration and quality

- User administration (admin): create/update users, roles, manager/partner linkage as implemented.

- Demo scenario and optional demo finance / dev data purge configuration for non-production environments.

- Integration test suite for API (e.g., auth, RBAC, clients, projects, timesheets, expenses, assignments, invoices, quotes as covered).

### 4.11 Documentation and handoff

- Repository README with run instructions, default dev accounts (where seeding applies), and deployment notes.

- AI operations design note for demos and compliance narrative.

- This Statement of Work as the commercial scope anchor.

## 5. Out of Scope (Unless Added by Change Order)

- Corporate SSO (SAML/OIDC) at launch.

- Native mobile applications.

- External client portal with self-service billing.

- QuickBooks / ERP automatic push of finalized invoices.

- Receipt OCR / vision on uploaded PDFs (structured-field AI only unless separately scoped).

- Production 24/7 NOC, penetration test remediation beyond agreed security baseline, or managed hosting of Client infrastructure (unless separately purchased).

- Any item explicitly listed under Growth or Vision in the PRD that is not already reflected in Section 4.

## 6. Assumptions and Client responsibilities

Academic context: This SOW is written for a course project. Semester acceptance is based on the delivered repository, runnable application, tests, and documentation as specified in §7–§8 (local dev, CI, and demo/UAT-style review). Items below that reference production infrastructure describe a hypothetical future deployment if the product were adopted operationally; they are not required for MIS 321 grading unless the instructor specifies otherwise.

1. Infrastructure: For a future operational deployment, the adopting organization would provide non-production and production MySQL (or agreed DB), TLS, DNS, TLS certificates where needed, and runtime hosting for API and SPA (or agreed PaaS).

2. Secrets: Client manages OpenAI API keys, JWT signing keys, and database credentials in secure configuration stores—not committed to source control.

3. Identity: Initial user population and role assignment are performed with Admin tools or agreed import; Client validates org chart mapping (manager/partner assignments).

4. Data migration: One-time import of legacy Resource Tracker / time system data is out of scope unless a separate migration SOW is executed; demo seed data is for validation only.

5. Browser support: Current evergreen Chromium-based browsers and recent Safari/Firefox unless otherwise agreed.

## 7. Deliverables

| # | Deliverable | Format |
| --- | --- | --- |
| D1 | Source code repository (API, web, tests, migrations) | Git |
| D2 | Deployable API artifact / container instructions | As per README + CI |
| D3 | Built SPA static assets or dev/build pipeline | Vite/npm |
| D4 | Database migration scripts (EF Core) | Migrations in repo |
| D5 | Automated API test suite | dotnet test |
| D6 | Configuration templates (appsettings, env vars) | Repo + secure overrides |
| D7 | Operator documentation (runbook, AI config) | README + docs/ |

## 8. Acceptance criteria (summary)

- All in-scope API routes return correct 401/403 for unauthenticated or unauthorized callers per RBAC matrix.

- Critical user journeys (per PRD): IC weekly time and expenses; manager approvals; finance invoice/quote paths as implemented complete without unhandled errors in acceptance environment.

- AI: With Provider set to deterministic or without API key, application remains functional and returns heuristic guidance; with valid openai/hybrid + key, LLM-enriched responses return within configured timeouts under normal OpenAI availability.

- Test suite passes in CI or on a clean checkout using documented commands.

- Demo scenario (when enabled) produces consistent seeded clients/projects/users for stakeholder walkthroughs.

## 9. Schedule and milestones (template)

| Milestone | Target date | Notes |
| --- | --- | --- |
| M1 — Requirements lock | TBD | PRD / SOW sign-off |
| M2 — UAT build | TBD | Deployed to UAT URL |
| M3 — UAT sign-off | TBD | Acceptance checklist complete |
| M4 — Production go-live | TBD | Cutover plan executed |

(Target dates left TBD per course timeline; adjust if the instructor publishes fixed milestones.)

## 10. Change control

Any work not described in Section 4 requires a written change order (scope, cost, schedule impact) agreed by both parties before implementation.

## 11. Fees and payment

This is an academic course deliverable under MIS 321. No fees, deposits, or monetary consideration apply between the parties for the work described in this SOW. Optional third-party costs (e.g., personal OpenAI API usage for demos) are borne by whoever incurs them and are outside this agreement.

## 12. Client sponsor and project team

Project client (stakeholder): Matt Loft

Teammates — University of Alabama, MIS 321 Group Project 2:

- Evan Cargile

- Evan Patterson

- Gareth Garner

No formal signature block is used for this course submission; the roster above identifies the delivery team and project client.

This SOW summarizes the product as reflected in repository documentation and implementation as of document generation; authoritative feature behavior remains the shipped codebase and agreed PRD.